# LIBRARY MANAGEMENT SYSTEM

# PROJECT CHARTER

Version 1.0

29/11/2023

# VERSION HISTORY

| Version # | Implemented By | Revision Date | Approved By | Approval Date | Reason |
| --- | --- | --- | --- | --- | --- |
| 1.0 | <Author name> | <mm/dd/yy> | <name> | <mm/dd/yy> | <reason> |

UP Template Version: 11/30/06

# TABLE OF CONTENTS

1	INTRODUCTION	5

1.1	Purpose of Project Charter	5

2	PROJECT AND PRODUCT OVERVIEW	5

3	JUSTIFICATION	5

3.1	Business Need	5

3.2	Public Health and Business Impact	5

3.3	Strategic Alignment	5

4	SCOPE	6

4.1	Objectives	6

4.2	High-Level Requirements	6

4.3	Major Deliverables	6

4.4	Boundaries	6

5	DURATION	7

5.1	Timeline	7

5.2	Executive Milestones	7

6	BUDGET ESTIMATE	7

6.1	Funding Source	7

6.2	Estimate	7

7	HIGH-LEVEL ALTERNATIVES ANALYSIS	8

8	ASSUMPTIONS, CONSTRAINTS AND RISKS	8

8.1	Assumptions	8

8.2	Constraints	8

8.3	Risks	8

9	PROJECT ORGANIZATION	9

9.1	Roles and Responsibilities	9

9.2	Stakeholders (Internal and External)	10

10	PROJECT CHARTER APPROVAL	11

APPENDIX A: REFERENCES	12

APPENDIX B: KEY TERMS	13

APPENDIX C: GOALS	14

# PURPOSE OF PROJECT

At present, in many universities, library management still involves a lot of manual processes, causing difficulties in borrowing and returning books, as well as managing the borrowing and returning of books for students and faculty members within the institution. According to a survey of over 5000 students at a university, 40% of students do not want to borrow library books due to the time-consuming and complex procedures involved.

The "Library Management System" project aims to improve and automate the borrowing and returning processes at the library in University F, making it more convenient and user-friendly for readers to borrow and return books.

The project is constructed to manage scope, costs, time, and related tasks for implementing the library management system according to business requirements, within specified timeframes, and ensuring the system's quality meets the specified standards.

# MEASURABLE PROJECT OBJECTIVES AND RELATED SUCCESS CRITERIA

## BUSINESS OBJECTIVES

BO-1: Save 50% of time for students when going to the library to borrow books within 1 month of the system being put into operation. Scale: Time to go to the library and time to find books

BO-2: 15% reduction in library operating costs within 12 months of initial release.

BO-3: Increase effective working time by 15 to 20 minutes for each F university student using the library every day for 6 months after the first launch.

## SUCCESS METRICS

SM-1: 50% of students use the library's system at least 3 times per week in the first quarter of 2024.

SM-2: three months of implementing the system, is to increase the readership by 20% compared to the current rate. Following that, in the subsequent three months, the aim is to further increase it by 30%.

SM-3: Average rating in quarterly library satisfaction survey increased from 3 stars to 4.5 stars compared to Q4 2022 rating.

# SCOPE

## HIGH-LEVEL REQUIREMENTS

FE-1:	Member registration and authentication: Allows users to register for a new member account and authenticate personal information to access the library system.

FE-2:	Member management: Allows management of member information, including personal information, loan history, favorites list, etc. Membership management also includes managing permissions, like borrowing rights, ordering permissions, and more.

FE-3:	Borrowing and returning management: Assist in the management of students' borrowing and returning of books. The system can record information about borrowing date, return date, number of books borrowed, etc. In addition, the system can also notify reminders of payment deadlines, penalties for violating the regulations on borrowing books, etc..

FE-4:	Rate and Comment: Provides a feature for users to rate and comment on documents, allowing users to

## ASSUMPTION AND DEPENDENCIES

AS-1: Availability of User-Friendly Systems:

It is assumed that sufficient funds will be allocated for the management of the library system. This includes budget provisions for personnel, infrastructure, technology, acquisition and maintenance. Availability of financial resources is essential for the smooth functioning and development of the library system.

AS-2: Timely Delivery Resources:

The success of a library system is based on the assumption that diverse and relevant sources of information will be continuously available. This includes books, magazines, digital materials, databases and other educational materials. Reliance on publishers, content providers, and agreements is inherent to obtain and license access to these resources.

DE-1:

The library system assumes compliance with relevant legal and ethical standards, such as copyright laws, privacy regulations, and intellectual property rights. Compliance with these standards ensures the lawful collection, use, and distribution of information sources and protects users' privacy and data security..

## HIGH-LEVEL RISKS

R1- Encountering difficulties in gathering requests from the librarian due to the library having only one librarian with multiple tasks and no available time to provide business requirements.

R2- Human resources: The main team members for the project are recent graduates with limited software development experience.

R3- Timeline: The project development timeframe is urgent.

# TIMELINE

2/12

5/12

8/12

20/12

System Development

Completed

Developed Prototype

Requirements Analysis

Completed

Project Plan Completed

Testing Completed

25/12

# BUDGET ESTIMATE

This section provides a summary of estimated spending to meet the objectives of the Library Management System project as described in this project charter.  This summary of spending is preliminary, and should reflect costs for the entire investment lifecycle.  It is intended to present probable funding requirements and to assist in obtaining budgeting support.